15-418, Spring 2011
Milestone #2 Report
By: Jonathan Park (jjp1) and Ben Parr (bparr)

Major Changes:
After optimizing our serial solver, we found that our previously selected puzzle was no longer adequate to measure performance. Therefore, we generated additional puzzles to test our parallel version. However, we noticed high variation in speedups among the files which led us to change our metric again to take the average speedup across multiple input files.

What You Have Accomplished So Far:
For milestone 2, we optimized our serial KenKen solver and created a working parallel KenKen solver implemented using OpenMP. We ran our serial solver against 372 9x9 puzzles from kenken.com and was able to complete all 372 puzzles in under 5 seconds. On average, it took about 14 milliseconds to solve a 9x9 problem so none of the puzzles can be used to test our parallel solver. Thus, we generated additional problems that take 27, 33, 35, 39, and 75 minutes with the optimized serial solver. However, we noticed a high variation in speedups across these files. For example, on the 27 minute puzzle the parallel version achieved ~27x speedup but only ~15.63x on the 75 minute puzzle. The puzzles and solutions to these problems can be found on our website.

Meeting Your Milestone:
We partially met our 2nd milestone. We optimized our serial solver to a final version but we did not achieve a 24x speedup across all input files and some had a slowdown. We were however, able to meet the 24x speedup on some input files. If we can make the speedups more consistent, then we're still on track to meet our project goal.

Surprises:
While optimizing the serial code, we discovered a flaw in our logic for computing possible values of a multiply constraint with few cells. This flaw resulted in a 20x slowdown of our serial code. After this optimization, our selected puzzle that took ~52 minutes to complete only took ~2 minutes. Also, we noticed high variation in our parallel speedups. Our parallel speedups were not consistent across all input files and varied as much as 27x.

Revised Schedule:
Due to the continued inconsistency of our speedups, we'll spend the next week making our speedups more consistent across the input files. Aside from making our data more consistent, our schedule will remain the same as our proposed one with a slight modification because of our metric change. We'll attempt to reach our 100% goal by April 27th, which is to achieve on average a 30x speedup on 32 processors.

Resources Needed:
Our resource needs haven't changed since our proposal or from our 1st milestone. To reiterate, we will use both Blacklight and Pople for this project. We still estimate that we will spend on average 15 hours on Blacklight and 5 hours on Pople per week. So, in total, we plan to need a total of 80 hours on the machines. The main software we need is OpenMP, which is already available on both machines.