15-418, Spring 2011
Milestone #1 Report
By: Jonathan Park (jjp1) and Ben Parr (bparr)

Major Changes:
We noticed that the computation and total times for our serial KenKen solver depended heavily on the actual problem. For example, for problems of size nine our KenKen solver solved one problem almost instantaneously, but struggled to find the solution of another even after an hour of computation time. This large discrepancy between the computation times of two problems of equal size led us to redefine the metric we used to measure performance. Now, we plan to use a “per problem” metric as opposed to the “per size” metric we originally planned.
What You Have Accomplished So Far:
For milestone 1, we implemented a KenKen problem generator, solver, and checker. In addition, we also created a script to create an image of a generated KenKen problem. The KenKen problem generator, checker, and image creator were written using python while the solver was written in C. The generator creates a file that's formated similar to what we found in our sources. Our solver was implemented by taking ideas from a python-based solver we found online. Finally, we picked several problems that we can use for measuring performance between our serial and parallel versions.
Meeting Your Milestone:
We did not completely meet our first milestone. We successfully implemented a serial KenKen solver in C and it has been tested to correctly solve multiple KenKen problems of varying sizes . However, we still have several optimizations in mind that could potentially increase the performance of our serial solution. The implementation and debugging of the serial version took longer than we originally expected so we need to spend additional time optimizing and improving our serial algorithm.
Surprises:
We were surprised by the large variation in computation times for problems of equal size. Unfortunately, it made problem size an insufficient metric for measuring performance. To get around this, we decided to use a “per problem” performance measurement as opposed to a “per size” measurement.
Revised Schedule:
For the next week, we'll both spend our time adding optimizations to our serial code and by April 4th, we plan to have committed our final serial version and have the problems that we'll use to measure performance. Then we'll proceed to work on completing our proposed milestone 2 goals by April 14th as originally planned. To reiterate, we'll try to reach our 75% goal which is a 24x speedup when using 32 processors. Afterwards, our schedule will remain the same as our proposed one and we'll attempt to reach our 100% goal by April 27th.
Resources Needed:
Our resource needs haven't changed since our proposal. To reiterate, we will use both Blacklight and Pople for this project. We still estimate that we will spend on average 15 hours on Blacklight and 5 hours on Pople per week. So, in total, we plan to need a total of 80 hours on the machines. The main software we need is OpenMP, which is already available on both machines. Therefore, we have all the resources we need to conduct the project.